# Stakeholder Management Strategy

## Purpose

The stakeholder management strategy ensures that all individuals or teams involved in or affected by the Machine Performance & Efficiency Dashboard are effectively engaged throughout the project lifecycle. It defines how communication, expectations, and feedback will be handled to ensure dashboard success, adoption, and long-term value.

## 1. Stakeholder Groups and Engagement Objectives

| Stakeholder Group | Engagement Objective | Engagement Level | Communication Focus |
| --- | --- | --- | --- |
| Senior Management / Executives | Provide strategic insights on efficiency, cost reduction, and productivity gains. | High | Summarized KPIs, visual insights, and ROI benefits. |
| Plant / Operations Manager | Monitor overall plant performance and make data-driven operational decisions. | High | Interactive visual reports to assess daily performance and identify improvement areas. |
| Maintenance Engineers / Team Lead | Use temperature, torque, and wear data for preventive maintenance planning. | Medium–High | Detailed data on machine stress and component wear; alerts for risk zones. |
| Shift Supervisors | Compare shift performance and monitor power consumption patterns. | Medium | Daily operational monitoring through shift filters and time-based breakdowns. |
| Quality Assurance (QA) Team | Validate process consistency and detect anomalies impacting product quality. | Medium | Access temperature and OSF metrics to maintain process control standards. |
| Data / BI Developer | Develop, maintain, and validate Power BI models and reports. | Medium–High | Continuous improvement, ensuring data accuracy, performance, and refresh stability. |
| IT & Infrastructure Team | Maintain data flow, server uptime, and scheduled refresh of Power BI reports. | Low–Medium | Technical coordination for database connectivity, access rights, and refresh scheduling. |
| Safety & Compliance Officer | Ensure that machines operate within safe OSF limits. | Medium | Monitor OSF ratio trends and temperature thresholds to ensure compliance. |

## 2. Engagement and Communication Plan

| Stakeholder Group | Communication Method | Frequency | Responsible Person | Purpose / Key Deliverable |
| --- | --- | --- | --- | --- |
| Executives / Directors | Power BI dashboard summaries + Monthly meeting | Monthly | Project Owner / BI Analyst | Present summarized KPIs (Power vs OSF, Downtime, Efficiency Index). |
| Operations Manager | Dashboard walkthrough, Email reports | Weekly | BI Analyst | Review machine trends, downtime, and energy consumption. |
| Maintenance Team | Power BI filters, performance reports | Weekly | BI Developer | Use wear and torque trends for maintenance planning. |
| Shift Supervisors | Live Power BI dashboard | Daily | BI Developer | Monitor current shift performance; compare power and temperature differences. |
| Quality Assurance Team | Shared dashboard section / QA review meeting | Bi-weekly | QA Lead | Review temperature and safety factor consistency. |
| IT Support Team | MS Teams / Ticket system | As needed | IT Lead | Ensure refresh schedules, data integrity, and user access. |
| Safety Officer | Email summary + Dashboard filter by OSF Category | Monthly | BI Analyst | Monitor OSF ratio, risk vs safe operating conditions. |

## 3. Communication Principles

• Transparency: All dashboard metrics are clearly labeled and documented (units, formulas, thresholds).

• Consistency: Scheduled updates and refreshes ensure stakeholders always work with the latest data.

• Accessibility: Each user group has access to visuals relevant to their role (using filters or row-level security if needed).

• Action-Oriented Reporting: Dashboards are designed to trigger action — e.g., scheduling maintenance, reviewing risky operations, or adjusting power usage.

• Feedback Loop: Regular feedback from end users (maintenance, supervisors) will guide iterative improvements to visuals and usability.

## 4. Summary

• High-influence stakeholders (Executives, Plant Manager) will be kept closely informed with concise performance summaries.
• Medium-level stakeholders (Maintenance, QA, Supervisors) will engage with interactive dashboards for daily or weekly insights.
• Technical stakeholders (IT, BI Developer) will ensure smooth backend operations and accurate data pipelines.
• Regular review sessions will ensure the dashboard continues to meet business and operational needs.